Delivery Agent Integration

Swiggy  |  Zepto  |  Dunzo

Issue-Fix Documentation: n8n + Flask API on Cloud VPS

Architecture: Telegram  →  n8n AI Agent  →  Flask API  →  Delivery Platforms

# Table of Contents

Table of Contents	2

1. Project Goal	3

Overall Flow	3

Responsibility Split	3

2. Final Working Architecture	3

3. Flask APIs Created	4

4. Issues & Fixes	4

Issue 1: 415 Unsupported Media Type in Postman	4

Issue 2: Confirm API Required pending_id	5

Issue 3: Tracking Requires order_id (Not pending_id)	5

Issue 4: n8n Did Not Call Confirm API After "Yes"	5

Issue 5: HTTP Tools Were Not Clear to the AI Agent	6

Issue 6: Flask Worked Locally but n8n Could Not Reach It	6

Issue 7: n8n URL Using localhost Failed	6

Issue 8: http://<docker-bridge-IP>:8000/...Timed Out	7

Issue 9: Zepto Confirmed Only the First Item	7

Issue 10: Wrong Tracking Stages for Platforms	8

5. Cloud VPS Setup	8

Step 1 — SSH into VPS	8

Step 2 — Install Python Tools	9

Step 3 — Upload Flask Project from Local Laptop	9

Steps 4–7 — Create Environment & Run Flask	9

6. n8n HTTP Tool Setup	9

Search API Configuration (example: Swiggy)	9

Confirm API Configuration	10

Track API Configuration	10

7. Test Cases	10

Positive Test Cases	10

Negative Test Cases	11

8. Final Working Flow	11

9. Summary — What Fixed the System	12

# 1. Project Goal

This project converts the old n8n subworkflow-based setup into a modern, scalable architecture where a Telegram user can order food or goods from three delivery platforms — Swiggy, Zepto, and Dunzo — through a conversational AI agent.

## Overall Flow

- Telegram User sends an order message

- n8n AI Agent processes the request

- Flask API Tools handle business logic

- Swiggy / Zepto / Dunzo logic executes

- Telegram Response is sent back to the user

## Responsibility Split

The main n8n workflow handles:

- Telegram Trigger

- AI Agent

- Memory

- OpenAI Model

- Telegram Reply

The Flask API handles:

- Search

- Validation

- Confirmation

- Order ID generation

- Tracking status

- Delivered message

# 2. Final Working Architecture

The final end-to-end architecture is as follows:

| Layer | Technology | Role |
| --- | --- | --- |
| User Interface | Telegram | User sends and receives messages |
| Workflow Automation | n8n (Self-Hosted on Cloud VPS) | AI Agent, Memory, OpenAI, Telegram reply |
| HTTP Tool | n8n HTTP Request Node | Calls Flask API endpoints |
| Backend API | Flask (Python) on Cloud VPS | Business logic for all three platforms |
| Response | Telegram Send Message | Delivers formatted order updates |

Final API Base URL used in n8n:

http://<VPS-IP>:8000 or https://api.yourdomain.com

# 3. Flask APIs Created

Nine API endpoints were created — three per delivery platform.

| Platform | Method | Endpoint | Purpose |
| --- | --- | --- | --- |
| Swiggy | POST | /swiggy/search | Search and validate order |
| Swiggy | POST | /swiggy/confirm/<pending_id> | Confirm a pending order |
| Swiggy | GET | /swiggy/track/<order_id> | Track order status |
| Zepto | POST | /zepto/search | Search and validate order |
| Zepto | POST | /zepto/confirm/<pending_id> | Confirm a pending order |
| Zepto | GET | /zepto/track/<order_id> | Track order status |
| Dunzo | POST | /dunzo/search | Search and validate order |
| Dunzo | POST | /dunzo/confirm/<pending_id> | Confirm a pending order |
| Dunzo | GET | /dunzo/track/<order_id> | Track order status |

# 4. Issues & Fixes

The following issues were encountered and resolved during development and deployment.

## Issue 1: 415 Unsupported Media Type in Postman

Problem:

- Postman returned: 415 Unsupported Media Type

- Content-Type was not set to application/json

Fix:

- In Postman, set Body → raw → JSON

- Add the header: Content-Type: application/json

- Send a valid JSON body:

{ "item": "biryani", "quantity": 2, "address": "Bangalore",

"recipient": "Test User", "user_id": "telegram_123", "chat_id": "telegram_chat_123" }

## Issue 2: Confirm API Required pending_id

Problem:

- Search API returned: status = confirmation_required and pending_id

- Confirmation required that same pending_id to be passed

Fix:

- Confirm API URL must include the pending_id from the search response:

POST POST /swiggy/confirm/<pending_id>

- Returns: status = confirmed, order_id = SWIGGY-xxxx

## Issue 3: Tracking Requires order_id (Not pending_id)

Problem:

- Tracking cannot work with pending_id — only order_id is valid

Fix:

- Use the order_id returned from the Confirm API to call the Track API:

GET: /swiggy/track/SWIGGY-<order_id>

## Issue 4: n8n Did Not Call Confirm API After "Yes"

Problem:

- User said "yes" but nothing happened

- The AI Agent was manually creating its own order summary instead of calling the Search API

- Because pending_id was never created, the Confirm API had nothing to work with

Fix:

- System prompt updated with strict instructions:

Never manually create a final order summary.

Always call Search API after collecting required details.

Search API response is the ONLY valid confirmation summary.

Only after user says 'yes', call Confirm API using pending_id.

- Tool descriptions were also updated to strongly indicate when each API should be used

## Issue 5: HTTP Tools Were Not Clear to the AI Agent

Problem:

- AI Agent sometimes ignored the available tools

- Tool descriptions were weak or missing

Fix:

- Strong, explicit descriptions were added to each API tool. Example for Swiggy Search API:

Use this tool ONLY after collecting: item, quantity, address, recipient.

MUST be called BEFORE asking for order confirmation.

This tool generates: pending_id, pricing, ETA, final confirmation summary.

Never create your own order summary. Use this tool's response as-is.

## Issue 6: Flask Worked Locally but n8n Could Not Reach It

Problem:

- Flask was running on the local laptop (192.168.x.x or <local-machine-IP>)

- n8n is hosted on a Cloud VPS and cannot reach a local machine

Fix:

- The Flask project was uploaded and run directly on the Cloud VPS

- This made the API accessible via the public VPS IP from anywhere

## Issue 7: n8n URL Using localhost Failed

Problem:

In n8n, this URL failed:

http://<<Your IP Address>>:8000/swiggy/search

- Error: The service refused the connection

- n8n runs inside a container environment — localhost does not map to the same process as Flask

Fix:

- Used the VPS public IP instead:

http://<VPS-IP>:8000/... or https://api.yourdomain.com/.../swiggy/search

Final URLs used in n8n:

| Platform | Action | URL |
| --- | --- | --- |
| Swiggy | Search | http://<VPS-IP>:8000/... or https://api.yourdomain.com/.../swiggy/search |
| Swiggy | Confirm | http://<VPS-IP>:8000/... or https://api.yourdomain.com/.../swiggy/confirm/{{$fromAI('pending_id')}} |
| Swiggy | Track | http://<VPS-IP>:8000/... or https://api.yourdomain.com/.../swiggy/track/{{$fromAI('order_id')}} |
| Zepto | Search | http://<VPS-IP>:8000/... or https://api.yourdomain.com/.../zepto/search |
| Zepto | Confirm | http://<VPS-IP>:8000/... or https://api.yourdomain.com/.../zepto/confirm/{{$fromAI('pending_id')}} |
| Zepto | Track | http://<VPS-IP>:8000/... or https://api.yourdomain.com/.../zepto/track/{{$fromAI('order_id')}} |
| Dunzo | Search | http://<VPS-IP>:8000/... or https://api.yourdomain.com/.../dunzo/search |
| Dunzo | Confirm | http://<VPS-IP>:8000/... or https://api.yourdomain.com/.../dunzo/confirm/{{$fromAI('pending_id')}} |
| Dunzo | Track | http://<VPS-IP>:8000/... or https://api.yourdomain.com/.../dunzo/track/{{$fromAI('order_id')}} |

## Issue 8: http://<docker-bridge-IP>:8000/...Timed Out

Problem:

- Attempted URL: http://<docker-bridge-IP>:8000/.../swiggy/search

- Error: ETIMEDOUT

- Docker host bridge IP was not reachable in this Cloud/n8n setup

Fix:

- Used public VPS IP: http://<VPS-IP>:8000/

## Issue 9: Zepto Confirmed Only the First Item

Problem:

- User ordered: 3 milk packets and 2 bread packets

- Search summary showed both items correctly

- But Confirm API only included: 3 x Milk

- AI Agent was splitting multiple Zepto items and passing only the first

Fix:

- Prompt and tool description updated:

For Zepto, keep all products together as one order.

Do not split items. Do not confirm only first product.

Full item list from Search must be used in Confirm.

- Flask API code was also updated to preserve full item text

## Issue 10: Wrong Tracking Stages for Platforms

Problem:

- Swiggy showed Zepto's messages and vice versa (e.g., Zepto said "Food is being prepared")

Fix:

- Flask code updated with platform-specific tracking stages:

| Stage # | Swiggy | Zepto | Dunzo |
| --- | --- | --- | --- |
| 1 | Order placed | Order placed | Order placed |
| 2 | Restaurant accepted | Order packed | Delivery partner assigned |
| 3 | Food is being prepared | Delivery partner assigned | Partner reached pickup location |
| 4 | Delivery partner assigned | Out for delivery | Item picked up |
| 5 | Out for delivery | Delivered | Out for delivery |
| 6 | Delivered | — | Delivered |

# 5. Cloud VPS Setup

Complete setup commands to deploy Flask on the VPS.

## Step 1 — SSH into VPS

- ssh root@<your-vps-ip>

- On first connection, type yes when prompted about the host fingerprint

- Enter VPS password when prompted

## Step 2 — Install Python Tools

sudo apt update

sudo apt install python3 python3-pip python3-venv git -y

- If venv error appears: sudo apt install python3.12-venv -y

## Step 3 — Upload Flask Project from Local Laptop

exit

cd path/to/project-parent-folder

scp -r <your-vps-ip>; consider noting a dedicated user should be used instead of root

## Steps 4–7 — Create Environment & Run Flask

ssh root@ <your-vps-ip>

cd / cd /home/<user>/delivery-agent-flask-api

python3 -m venv venv

source venv/bin/activate

pip install -r requirements.txt

python app.py

Expected output:

Running on all addresses (0.0.0.0)

Running on Running on http://<VPS-IP>:8000

Running on Running on http://<VPS-IP>:8000

# 6. n8n HTTP Tool Setup

Each platform requires three HTTP Request tools: Search, Confirm, and Track.

## Search API Configuration (example: Swiggy)

| Setting | Value |
| --- | --- |
| Method | POST |
| URL | http://<VPS-IP>:8000/swiggy/search |
| Header | Content-Type: application/json |
| item | {{$fromAI('item')}} |
| quantity | {{$fromAI('quantity')}} |
| address | {{$fromAI('address')}} |
| recipient | {{$fromAI('recipient')}} |
| user_id | {{$json.message.from.id}} |
| chat_id | {{$json.message.chat.id}} |

## Confirm API Configuration

| Setting | Value |
| --- | --- |
| Method | POST |
| URL | http://<VPS-IP>:8000/swiggy/confirm/{{$fromAI('pending_id')}} |
| Body | No body required |

## Track API Configuration

| Setting | Value |
| --- | --- |
| Method | GET |
| URL | http://<VPS-IP>:8000/swiggy/track/{{$fromAI('order_id')}} |
| Body | No body required |

# 7. Test Cases

## Positive Test Cases

| Platform | User Input | Steps | Expected Result |
| --- | --- | --- | --- |
| Swiggy | Order 2 Mutton Biryani from Hotel Annachi deliver to No11 Sai Apartment Anna Nagar Bangalore contact <<Contact No>> recipient <<Name>> | 1. User types order 2. Says 'yes' 3. Types 'track my order' | Order placed, confirmed, tracked, delivered |
| Zepto | Order 3 milk packets and 2 bread packets from Zepto deliver to Anna Nagar Bangalore contact <<Contact No>> recipient <<Name>> | 1. User types order 2. Says 'yes' 3. Types 'track my order' | Multi-item order placed, confirmed, tracked |
| Dunzo | Get 2 Crocin tablets from Apollo Pharmacy deliver to No11 Sai Apartment Anna Nagar Bangalore contact <<Contact No>> recipient <<Name>> | 1. User types order 2. Says 'yes' 3. Types 'track my order' | Medicine order placed, confirmed, tracked |

## Negative Test Cases

| Scenario | Missing Info | Expected Behaviour |
| --- | --- | --- |
| Order without recipient name | recipient | Agent asks for recipient name |
| Order without delivery address | address | Agent asks for delivery address |
| Order without quantity | quantity | Agent asks for exact quantity |
| Vague Dunzo medicine | item name | Agent asks for exact medicine name |
| Cancel after summary | — | Confirm API is NOT called |
| Blocked item (e.g. cigarettes) | — | Validation failure returned |

# 8. Final Working Flow

| Step | Actor | Action / Output |
| --- | --- | --- |
| 1 | User | Order 2 Mutton Biryani from Hotel Annachi deliver to No11 Sai Apartment Anna Nagar Bangalore contact <<Contact No>> recipient <<Name>> |
| 2 | n8n AI Agent | Detects all required fields: item, quantity, address, recipient |
| 3 | Flask / Swiggy Search API | Returns: 2x Mutton Biryani ¦ Price: ₹360 ¦ Delivery: ₹40 ¦ Total: ₹400 ¦ ETA: 30 min |
| 4 | n8n AI Agent | Presents summary to user and asks confirmation |
| 5 | User | yes |
| 6 | Flask / Swiggy Confirm API | Returns: Order ID = SWIGGY-xxxx, Status = confirmed |
| 7 | User | track my order |
| 8 | Flask / Swiggy Track API | Returns real-time stage from: Order placed → … → Delivered to Test User |

# 9. Summary — What Fixed the System

| # | Fix Applied |
| --- | --- |
| 1 | Flask API moved from local laptop to Cloud VPS |
| 2 | n8n HTTP tools connected to Flask API endpoints |
| 3 | Public VPS IP used instead of localhost or Docker bridge IP |
| 4 | AI Agent prompt updated to force Search API before confirmation |
| 5 | Tool descriptions strengthened for clear AI Agent guidance |
| 6 | pending_id preserved and passed between Search and Confirm APIs |
| 7 | order_id used for Tracking (not pending_id) |
| 8 | Platform-specific tracking stages added for all three platforms |
| 9 | Zepto multi-item issue resolved in prompt and Flask code |

Final Working Base URL:

http://<VPS-IP>:8000

For production deployment, run Flask with Gunicorn under a system  service. For testing, use:

python app.py